# O-283 – UW AWS | 2024-2025 AWS Visits

| AWS | GPS Lat/Lon | Date of GPS | Work |
| --- | --- | --- | --- |
| Alexander TT! | 78° 59.74’ S / 170° 47.58’ E | Dec 2022 | Replace: 30m wind monitor. Check Iridium connection. Rigger checkup |
| Austin | 75° 59.64’ S / 87° 28.68’ W | Jan 2019 | Reinstall, tower and all |
| Bear Peninsula | 74° 32.88’ S / 111° 52.08’ W | Jan 2019 | Replace Taylor HWS. Check Argos & power system |
| Byrd | 80° 0.66’ S / 119° 26.28’ W | Dec 2018 | Replace power system |
| Cape Bird | 77° 13.02’ S / 166° 26.34’ E | Nov 2023 | Replace temperature sensor |
| Elaine | 83° 03.42’ S / 174° 13.08’ E | Jan 2022 | NIWC visit |
| Elijah Tall Tower | Off road to Willie Field | NA | Install |
| Elizabeth | 82° 36.48’ S / 137° 04.80’ W | Jan 2019 | Raise |
| Emilia | 78° 22.14’ S / 173° 13.80’ E | Dec 2023 | Fix power cable |
| Erin | 84° 54.12’ S / 128° 51.96’ W | Jan 2019 | Raise |
| Ferrell | 77° 45.36’ S / 170° 48.72’ E | Dec 2022 | Raise |
| Harry | 83° 00.30’ S / 121° 24.54’ W | Jan 2019 | Raise |
| Janet | 77° 10.50’ S / 123° 23.46’ W | Jan 2019 | Raise |
| Kathie | 77° 59.70’ S / 97° 15.96’ W | Dec 2017 | Reinstall, tower and all |
| Kominko-Slade | 79° 27.96’ S / 112° 06.42’ W | Dec 2019 | Reinstall |
| Laurie II | 77° 23.70’ S / 170° 42.84’ E | Dec 2023 | Relocate |
| Lettau | 82° 26.52’ S / 174° 40.80’ W | Dec 2023 | Fix power system |
| Linda | 78° 22.20’ S / 168° 27.96’ E | Jan 2023 | Raise |
| Lorne | 78° 09.72’ S / 170° 02.46’ E | Nov 2022 | Raise |
| Marble Point I/II | 77° 26.34’ S / 163° 45.24’ E | Nov 2023 | Replace: MPT wind monitor |
| Marilyn | 79° 53.82’ S / 165° 51.36’ E | Jan 2022 | NIWC visit |
| Minna Bluff | 78° 33.24’ S / 166° 41.46’ E | Nov 2023 | Replace temp sensor |
| Phoenix | 77° 56.88’ S / 166° 44.94’ E | Dec 2023 | Replace: Paros, ADG, solar |
| Sarah PCWS | 77° 52.08’ S / 166° 53.88’ E | Dec 2023 | Relocate |
| Schwerdtfeger | 79° 47.64’ S / 170° 27.12’ E | Jan 2022 | Raise |
| Siple Dome | 81° 39.12’ S / 148° 59.52’ W | Jan 2016 | Raise |
| Skomik PCWS | 79° 47.64’ S / 170° 27.12’ E | Jan 2022 | Reinstall enclosure |
| Theresa | 84° 36.12’ S / 115° 50.76’ W | Jan 2019 | Fix power system |
| Thurston Island | 72° 55.92’ S / 97° 32.70’ W | Jan 2019 | Replace: Taylor HWS, RH |
| White Island | 78° 04.56’ S / 167° 27.06’ E | Nov 2023 | Replace: Taylor HWS, upper & lower temp |
| Willie Field | 77° 52.08’ S / 166° 53.88’ E | Dec 2023 | Relocate |
| Windless Bight | 77° 43.92’ S / 167° 39.78’ E | Dec 2023 | Raise |

2024-2025 McMurdo Twin Otter AWS Visits

| AWS | GPS Lat/Lon | Date |
| --- | --- | --- |
| Alexander TT | 78° 59.74’ S / 170° 47.58’ E | Dec 2022 |
| Elaine | 83° 03.42’ S / 174° 13.08’ E | Jan 2022 |
| Emilia | 78° 22.92’ S / 173° 13.20’ E | Nov 2022 |
| Lettau | 82° 26.52’ S / 174° 40.80’ W | Dec 2023 |
| Marilyn | 79° 53.82’ S / 165° 51.36’ E | Jan 2022 |
| Schwerdtfeger | 79° 47.64’ S / 170° 27.12’ E | Jan 2022 |
| Siple Dome | 81° 39.12’ S / 148° 59.52’ W | Jan 2016 |
| Skomik | 79° 47.64’ S / 170° 27.12’ E | Jan 2022 |

E

S

N

W

GRID NORTH

2024-2025 Helo AWS Visits

| AWS | GPS Lat/Lon | Date |
| --- | --- | --- |
| Cape Bird | 77° 13.02’ S / 166° 26.34’ E | Jan 2023 |
| Ferrell | 77° 45.36’ S / 170° 48.72’ E | Dec 2022 |
| Laurie II | 77° 23.70’ S / 170° 42.84’ E | Dec 2023 |
| Linda | 78° 22.20’ S / 168° 27.96’ E | Jan 2023 |
| Lorne | 78° 09.72’ S / 170° 02.46’ E | Nov 2022 |
| Marble Point I/II | 77° 26.34’ S / 163° 45.24’ E | Nov 2023 |
| Minna Bluff | 78° 33.30’ S / 166° 41.46’ E | Nov 2023 |
| White Island | 78° 04.56’ S / 167° 27.06’ E | Nov 2023 |
| Windless Bight | 77° 43.92’ S / 167° 39.78’ E | Dec 2023 |

S

N

E

W

GRID NORTH

2024-2025 WAIS Twin Otter AWS Visits

| AWS | GPS Lat/Lon | Date |
| --- | --- | --- |
| Austin | 75° 59.64’ S / 87° 28.68’ W | Jan 2019 |
| Bear Peninsula | 74° 32.88’ S / 111° 52.08’ W | Jan 2019 |
| Byrd | 80° 0.66’ S / 119° 26.28’ W | Dec 2018 |
| Elizabeth | 82° 36.48’ S / 137° 04.80’ W | Jan 2019 |
| Erin | 84° 54.12’ S / 128° 51.96’ W | Jan 2019 |
| Harry | 83° 00.30’ S / 121° 24.54’ W | Jan 2019 |
| Janet | 77° 10.50’ S / 123° 23.46’ W | Jan 2019 |
| Kathie | 77° 59.70’ S / 97° 15.96’ W | Dec 2017 |
| Siple Dome | 81° 39.12’ S / 148° 59.52’ W | Jan 2016 |
| Theresa | 84° 36.12’ S / 115° 50.76’ W | Jan 2019 |
| Thurston Island | 72° 55.92’ S / 97° 32.70’ W | Jan 2019 |

Grid North

E

N

S

W

N

S

W

E

GRID NORTH

All AWS

| Name | Lat | Lon | Elevation | Date last visited | ID | Argos/Iridium |
| --- | --- | --- | --- | --- | --- | --- |
| AGO-4 (P4) | -82.010 | 96.760 | 3597m | 2012-01-01 | AG4 | 8927 |
| AGO-5 (P5) | -77.240 | 123.520 | 3519m | 2020-01-20 | AG5 | 21362 |
| Alexander Tall Tower! | -78.979 | 170.793 | 55m | 2022-12-17 | BAT | 99601 |
| Austin | -75.994 | -87.478 | 1292m | 2019-01-12 | ATN | 8901 |
| Baldrick (M-83) | -82.774 | -13.054 | 1968m | 2014-01-01 | BAL | 9116 |
| Bear Peninsula | -74.548 | -111.868 | 415m | 2019-01-07 | BRP | 8922 |
| Byrd (Byrd Station) | -80.011 | -119.438 | 1538m | 2018-12-30 | BYD | 8903 |
| Cape Bird | -77.217 | 166.439 | 38m | 2023-11-23 | CBD | 99609 |
| Cape Denison | -67.009 | 142.664 | 31m | 2021-12-19 | CDN | 8909 |
| Cape Hallett | -72.322 | 170.225 | 1m | 2019-11-21 | CHA | 99602 |
| D-10 (Dumont D'Urville) | -66.704 | 139.843 | 243m | 2022-01-13 | D10 | 8914 |
| D-47 | -67.383 | 138.731 | 1560m | 2021-12-26 | D47 | 8916 |
| D-85 | -70.426 | 134.147 | 2651m | 2021-11-30 | D85 | 8912 |
| Dismal Island | -68.088 | -68.826 | 12m | 2017-02-05 | DIS | 8932 |
| Dome C II | -75.106 | 123.347 | 3250m | 2021-12-09 | DC2 | 8989 |
| Dome F (Fuji) | -77.310 | 39.700 | 3810m | 2021-12-02 | FUJ | 8904 |
| Elaine | -83.057 | 174.218 | 59m | 2022-01-14 | ELN | 21357 |
| Elizabeth | -82.608 | -137.080 | 523m | 2019-01-19 | ELZ | 21361 |
| Emilia | -78.369 | 173.230 | 51m | 2023-12-05 | EML | 8939 |
| Erin | -84.902 | -128.866 | 988m | 2019-01-17 | ERN | 21363 |
| Ferrell | -77.756 | 170.812 | 43m | 2022-12-03 | FER | 8947 |
| Gill | -79.789 | -178.515 | 53m | 2023-11-30 | GIL | 8911 |
| Harry | -83.005 | -121.409 | 956m | 2019-01-19 | HRY | 8900 |
| Henry | -89.000 | -0.411 | 2780m | 2018-12-22 | HEN | 8985 |
| Janet | -77.175 | -123.391 | 2085m | 2019-01-21 | JNT | 8936 |
| JASE2007 | -75.888 | 25.834 | 3661m | 2007-09-27 | JAS | 30305 |
| Kathie | -77.995 | -97.266 | 1607m | 2017-12-29 | KTH | 8929 |
| Kominko-Slade (WAIS) | -79.466 | -112.107 | 1801m | 2023-12-13 | KMS | 21364 |
| Laurie II | -77.395 | 170.714 | 34m | 2023-12-01 | LR2 | 21360 |
| Lettau | -82.442 | -174.680 | 39m | 2023-12-19 | LET | 8928 |
| Linda | -78.370 | 168.466 | 41m | 2019-12-26 | LDA | 99603 |
| Lorne | -78.162 | 170.041 | 44m | 2022-11-25 | LOR | 99612 |
| Manuela (Inexpressible Island) | -74.946 | 163.687 | 78m | 2013-12-16 | MLA | 8905 |
| Marble Point | -77.439 | 163.754 | 108m | 2023-11-17 | MPT | 8906 |
| Marble Point II | -77.439 | 163.759 | 111m | 2023-11-17 | MP2 | 99608 |
| Margaret (Roosevelt Island) | -79.962 | -165.196 | 67m | 2022-11-30 | MGT | 8910 |
| Marilyn (Byrd Glacier) | -79.897 | 165.856 | 62m | 2022-01-15 | MLN | 8934 |
| Minna Bluff | -78.554 | 166.691 | 895m | 2023-11-22 | MNB | 99606 |
| Mizuho | -70.700 | 44.290 | 2260m | 2021-11-20 | MIZ | 21359 |
| Nico | -89.000 | 90.021 | 2979m | 2018-12-21 | NIC | 8924 |
| PANDA-South | -82.325 | 75.989 | 4027m | 2008-01-14 | PDA | 30416 |
| Phoenix | -77.948 | 166.745 | 10m | 2023-12-12 | PHX | 8908 |
| Possession Island | -71.891 | 171.210 | 30m | 1992-12-29 | POS | 8984 |
| Relay Station | -74.017 | 43.062 | 3353m | 2021-11-26 | RLS | 8918 |
| Sabrina | -84.231 | -170.386 | 86m | 2023-12-07 | SAB | 8915 |
| Sarah (PCWS) | -77.868 | 166.898 | 9m | 2023-12-11 | SRH | 99613 |
| Schwerdtfeger | -79.794 | 170.452 | 54m | 2022-01-26 | SWT | 8913 |
| Siple Dome | -81.652 | -148.992 | 666m | 2019-01-17 | SID | 30393 |
| Skomik (PCWS) | -79.794 | 170.452 | 54m | 2022-01-26 | SKM | 99614 |
| Theresa | -84.602 | -115.846 | 1453m | 2019-01-17 | TRS | 21358 |
| Thurston Island | -72.532 | -97.545 | 225m | 2019-01-15 | THI | 8930 |
| Vito | -78.348 | 177.879 | 50m | 2012-12-23 | VTO | 8931 |
| White Island | -78.076 | 167.451 | 686m | 2023-11-18 | WTI | 99610 |
| Whitlock (Franklin Island) | -76.142 | 168.394 | 262m | 2011-01-28 | WTL | 8988 |
| Willie Field | -77.868 | 166.898 | 9m | 2022-12-11 | WFD | 99607 |
| Windless Bight | -77.732 | 167.663 | 39m | 2023-12-02 | WDB | 99611 |