O-283 – UW AWS | 2026-2027 AWS Planned Visits
	AWS
	Lat (DD)
	Lon (DD)
	Lat (DDM)
	Lon (DDM)
	Date of GPS 
	Priority*, Work

	Alexander TT!
	-78.967˚
	170.816˚
	78˚ 58.02' S
	170˚ 48.96' E
	Jan 2025
	B.6 Raise power system

	Austin
	-75.994˚
	-87.478˚
	75˚ 59.64' S
	87˚ 28.68' W
	Jan 2019
	D.1 Reinstall AWS

	Bear Peninsula
	-74.548˚
	-111.868˚
	74˚ 32.88' S
	111˚ 52.08' W
	Jan 2019
	D.2 Reinstall instrumentation

	Byrd
	-80.011˚
	-119.438˚
	80˚ 00.66' S
	119˚ 26.28' W
	Dec 2018
	D.5 Replace pwrsys, check RH

	Cape Bird
	-77.217˚
	166.439˚
	77˚ 13.02' S
	166˚ 26.34' E
	Nov 2024
	A.6 Service

	Elaine
	-83.057˚
	174.218˚
	83˚ 03.42' S
	174˚ 13.08' E
	Jan 2022
	B.4 NIWC work. Raise

	Elijah Tall Tower
	-77.846˚
	166.869˚
	77˚ 50.76' S
	166˚ 52.14' E
	Dec 2024
	C.5 Service

	Elizabeth
	-82.608˚
	-137.080˚
	82˚ 36.48' S
	137˚ 04.80' W
	Jan 2019
	D.9 Raise

	Emilia
	-78.362˚
	173.235˚
	78˚ 21.72' S
	173˚ 14.10' E
	Dec 2024
	B.9 Raise

	Erin
	-84.902˚
	-128.866˚
	84˚ 54.12' S
	128˚ 51.96' W
	Jan 2019
	D.8 Raise

	Ferrell
	-77.746˚
	170.810˚
	77˚ 44.76' S
	170˚ 48.60' E
	Dec 2022
	A.7 Raise, fix ADG

	Harry
	-83.005˚
	-121.409˚
	83˚ 00.30' S
	121˚ 24.54' W
	Jan 2019
	D.7 Raise

	Henry
	-89.000˚
	-0.411˚
	89˚ 00.00' S
	0˚ 24.66' W
	Dec 2018
	E.1 Raise

	Janet
	-77.175˚
	-123.391˚
	77˚ 10.50' S
	123˚ 23.46' W
	Jan 2019
	D.6 Raise

	Kathie
	-77.995˚
	-97.267˚
	77˚ 59.70' S
	97˚ 16.02' W
	Jan 2026
	D.10 Replace RH

	Kominko-Slade
	-79.466˚
	-112.108˚
	79˚ 27.96' S
	112˚ 06.48' W
	Jan 2026
	D.11 Service 

	Laurie III
	-77.388˚
	170.707˚
	77˚ 23.28' S
	170˚ 42.42' E
	Jan 2026
	A.1 Fix TX

	Lettau
	-82.442˚
	-174.680˚
	82˚ 26.52' S
	174˚ 40.80' W
	Dec 2023
	B.2 Fix power system

	Linda
	-78.362˚
	168.474˚
	78˚ 21.72' S
	168˚ 28.44' E
	Jan 2025
	A.4 Raise

	Lorne
	-78.150˚
	170.046˚
	78˚ 09.00' S
	170˚ 02.76' E
	Dec 2025
	A.5 Service, replace ADG

	Marble Point
	-77.439˚
	163.754˚
	77˚ 26.34' S
	163˚ 45.24' E
	Dec 2025
	A.8 Service

	Marble Point II
	-77.439˚
	163.759˚
	77˚ 26.34' S
	163˚ 45.54' E
	Dec 2025
	A.9 Service

	Margaret
	-79.962˚
	-165.196˚
	79˚ 57.72' S
	165˚ 11.76' W
	Nov 2022
	B.7 Raise

	Marilyn
	-79.897˚
	165.856˚
	79˚ 53.82' S
	165˚ 51.36' E
	Jan 2022
	B.3 NIWC. Raise, replace RH

	Minna Bluff
	-78.554˚
	166.691˚
	78˚ 33.24' S
	166˚ 41.46' E
	Dec 2025
	A.2 Fix Taylor HWS wind dir

	Nico
	-89.000˚
	90.021˚
	89˚ 00.00' S
	90˚ 01.26' E
	Dec 2018
	E.2 Raise

	Phoenix
	-77.948˚
	166.745˚
	77˚ 56.88' S
	166˚ 44.70' E
	Jan 2025
	C.1 Fix Paros pressure

	Sabrina
	-84.231˚
	-170.386˚
	84˚ 13.86' S
	170˚ 23.16' W
	Dec 2023
	B.5 Raise

	Sarah M-AWS
	-77.855˚
	166.904˚
	77˚ 51.30' S
	166˚ 54.24' E
	Jan 2026
	C.2 Service

	Schwerdtfeger
	-79.781˚
	170.505˚
	79˚ 46.86' S
	170˚ 30.30' E
	Dec 2024
	B.1 NIWC work. Service

	Siple Dome
	-81.652˚
	-148.992˚
	81˚ 39.12' S
	148˚ 59.52' W
	Jan 2026
	B.10 Service

	Theresa
	-84.602˚
	-115.846˚
	84˚ 36.12' S
	115˚ 50.76' W
	Jan 2019
	D.4 Fix pwr system (AWS2B)

	Thurston Island
	-72.532˚
	-97.545˚
	72˚ 31.92' S
	97˚ 32.70' W
	Jan 2019
	D.3 Replace: Taylor HWS, RH

	Vito
	-78.322˚
	177.901˚
	78˚ 19.32' S
	177˚ 54.06' E
	Dec 2025
	B.8 Raise

	White Island
	-78.076˚
	167.451˚
	78˚ 04.56' S
	167˚ 27.06' E
	Dec 2025
	A.3 Service

	Willie Field
	-77.855˚
	166.904˚
	77˚ 51.30' S
	166˚ 54.24' E
	Jan 2026
	C.3 Service

	Windless Bight
	-77.732˚
	167.661˚
	77˚ 43.92' S
	167˚ 39.66' E
	Dec 2025
	C.4 Service



* Priority: <region, transport method>.<rank>

<region, transport method>: 
A: McMurdo, helo
B: McMurdo, twin otter
C: McMurdo, ground
D: WAIS/Byrd/Siple, twin otter 
E: South Pole, twin otter



<rank>:
1: highest priority
…
11: lowest priority

McMurdo Helo (A) AWS planned visits 2026-2027
	AWS
	Lat (DD)
	Lon (DD)
	Lat (DDM)
	Lon (DDM)
	Date of GPS 
	Priority, Work

	Laurie III
	-77.388˚
	170.707˚
	77˚ 23.28' S
	170˚ 42.42' E
	Jan 2026
	A.1 Fix TX

	Minna Bluff
	-78.554˚
	166.691˚
	78˚ 33.24' S
	166˚ 41.46' E
	Dec 2025
	A.2 Fix Taylor HWS wind dir

	White Island
	-78.076˚
	167.451˚
	78˚ 04.56' S
	167˚ 27.06' E
	Dec 2025
	A.3 Service

	Linda
	-78.362˚
	168.474˚
	78˚ 21.72' S
	168˚ 28.44' E
	Jan 2025
	A.4 Raise

	Lorne
	-78.150˚
	170.046˚
	78˚ 09.00' S
	170˚ 02.76' E
	Dec 2025
	A.5 Service, replace ADG

	Cape Bird
	-77.217˚
	166.439˚
	77˚ 13.02' S
	166˚ 26.34' E
	Nov 2024
	A.6 Service

	Ferrell
	-77.746˚
	170.810˚
	77˚ 44.76' S
	170˚ 48.60' E
	Dec 2022
	A.7 Raise, fix ADG

	Marble Point
	-77.439˚
	163.754˚
	77˚ 26.34' S
	163˚ 45.24' E
	Dec 2025
	A.8 Service

	Marble Point II
	-77.439˚
	163.759˚
	77˚ 26.34' S
	163˚ 45.54' E
	Dec 2025
	A.9 Service
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McMurdo Twin Otter (B) AWS planned visits 2026-2027
	AWS
	Lat (DD)
	Lon (DD)
	Lat (DDM)
	Lon (DDM)
	Date of GPS 
	Priority, Work

	Schwerdtfeger
	-79.781˚
	170.505˚
	79˚ 46.86' S
	170˚ 30.30' E
	Dec 2024
	B.1 NIWC work. Service

	Lettau
	-82.442˚
	-174.680˚
	82˚ 26.52' S
	174˚ 40.80' W
	Dec 2023
	B.2 Fix power system

	Marilyn
	-79.897˚
	165.856˚
	79˚ 53.82' S
	165˚ 51.36' E
	Jan 2022
	B.3 NIWC. Raise, replace RH

	Elaine
	-83.057˚
	174.218˚
	83˚ 03.42' S
	174˚ 13.08' E
	Jan 2022
	B.4 NIWC work. Raise

	Sabrina
	-84.231˚
	-170.386˚
	84˚ 13.86' S
	170˚ 23.16' W
	Dec 2023
	B.5 Raise

	Alexander Tall Tower!
	-78.967˚
	170.816˚
	78˚ 58.02' S
	170˚ 48.96' E
	Jan 2025
	B.6 Raise power system

	Margaret
	-79.962˚
	-165.196˚
	79˚ 57.72' S
	165˚ 11.76' W
	Nov 2022
	B.7 Raise

	Vito
	-78.322˚
	177.901˚
	78˚ 19.32' S
	177˚ 54.06' E
	Dec 2025
	B.8 Raise

	Emilia
	-78.362˚
	173.235˚
	78˚ 21.72' S
	173˚ 14.10' E
	Dec 2024
	B.9 Raise

	Siple Dome
	-81.652˚
	-148.992˚
	81˚ 39.12' S
	148˚ 59.52' W
	Jan 2026
	B.10 Service
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WAIS Twin Otter (D) AWS planned visits 2026-2027
	AWS
	Lat (DD)
	Lon (DD)
	Lat (DDM)
	Lon (DDM)
	Date of GPS 
	Priority, Work

	Austin
	-75.994˚
	-87.478˚
	75˚ 59.64' S
	87˚ 28.68' W
	Jan 2019
	D.1 Reinstall AWS

	Bear Peninsula
	-74.548˚
	-111.868˚
	74˚ 32.88' S
	111˚ 52.08' W
	Jan 2019
	D.2 Reinstall instrumentation

	Thurston Island
	-72.532˚
	-97.545˚
	72˚ 31.92' S
	97˚ 32.70' W
	Jan 2019
	D.3 Replace: Taylor HWS, RH

	Theresa
	-84.602˚
	-115.846˚
	84˚ 36.12' S
	115˚ 50.76' W
	Jan 2019
	D.4 Fix pwr system (AWS2B)

	Byrd
	-80.011˚
	-119.438˚
	80˚ 00.66' S
	119˚ 26.28' W
	Dec 2018
	D.5 Replace pwrsys, check RH

	Janet
	-77.175˚
	-123.391˚
	77˚ 10.50' S
	123˚ 23.46' W
	Jan 2019
	D.6 Raise

	Harry
	-83.005˚
	-121.409˚
	83˚ 00.30' S
	121˚ 24.54' W
	Jan 2019
	D.7 Raise

	Erin
	-84.902˚
	-128.866˚
	84˚ 54.12' S
	128˚ 51.96' W
	Jan 2019
	D.8 Raise

	Elizabeth
	-82.608˚
	-137.080˚
	82˚ 36.48' S
	137˚ 04.80' W
	Jan 2019
	D.9 Raise

	Kathie
	-77.995˚
	-97.267˚
	77˚ 59.70' S
	97˚ 16.02' W
	Jan 2026
	D.10 Replace RH

	Kominko-Slade
	-79.466˚
	-112.108˚
	79˚ 27.96' S
	112˚ 06.48' W
	Jan 2026
	D.11 Service 
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All AWS | O-283 UW AWS | 2026
	Name
	Lat (DD)
	Lon (DD)
	Lat (DDM)
	Lon (DDM)
	Elevation
	Date last visit
	Site Code
	ID

	AGO-4 (P4)
	-82.010˚
	96.760˚
	82˚ 00.60' S
	96˚ 45.60' E
	3597m
	2012-01-01
	AG4
	8927

	AGO-5 (P5)
	-77.240˚
	123.520˚
	77˚ 14.40' S
	123˚ 31.20' E
	3519m
	2020-01-20
	AG5
	21362

	Alexander Tall Tower!
	-78.967˚
	170.816˚
	78˚ 58.02' S
	170˚ 48.96' E
	55m
	2026-02-16
	BAT
	99601

	Austin
	-75.994˚
	-87.478˚
	75˚ 59.64' S
	87˚ 28.68' W
	1292m
	2019-01-12
	ATN
	8901

	Baldrick (M-83)
	-82.774˚
	-13.054˚
	82˚ 46.44' S
	13˚ 03.24' W
	1968m
	2014-01-01
	BAL
	9116

	Bear Peninsula
	-74.548˚
	-111.868˚
	74˚ 32.88' S
	111˚ 52.08' W
	415m
	2026-01-19
	BRP
	8922

	Byrd (Byrd Station)
	-80.011˚
	-119.438˚
	80˚ 00.66' S
	119˚ 26.28' W
	1538m
	2018-12-30
	BYD
	8903

	Cape Bird
	-77.217˚
	166.439˚
	77˚ 13.02' S
	166˚ 26.34' E
	38m
	2026-01-14
	CBD
	99609

	Cape Denison
	-67.009˚
	142.664˚
	67˚ 00.54' S
	142˚ 39.84' E
	31m
	2021-12-19
	CDN
	8909

	Cape Hallett
	-72.322˚
	170.225˚
	72˚ 19.32' S
	170˚ 13.50' E
	1m
	2022-11-16
	CHA
	99602

	D-10 (Dumont D'Urville)
	-66.703˚˚
	139.843˚
	66˚ 42.18' S
	139˚ 50.58' E
	243m
	2025-12-07
	D10
	8914

	D-47
	-67.376˚
	138.726˚
	67˚ 22.56' S
	138˚ 43.56' E
	1560m
	2025-12-31
	D47
	8916

	D-85
	-70.426˚
	134.147˚
	70˚ 25.56' S
	134˚ 08.82' E
	2651m
	2024-11-27
	D85
	8912

	Dismal Island
	-68.088˚
	-68.826˚
	68˚ 05.28' S
	68˚ 49.56' W
	12m
	2017-02-05
	DIS
	8932

	Dome C II
	-75.106˚
	123.347˚
	75˚ 06.36' S
	123˚ 20.82' E
	3250m
	2025-01-01
	DC2
	8989

	Dome F (Fuji)
	-77.310˚
	39.672˚
	77˚ 18.60' S
	39˚ 40.32' E
	3810m
	2026-01-06
	FUJ
	8904

	Elaine
	-83.057˚
	174.218˚
	83˚ 03.42' S
	174˚ 13.08' E
	59m
	2022-01-14
	ELN
	21357

	Elijah Tall Tower
	-77.846˚
	166.869˚
	77˚ 50.76' S
	166˚ 52.14' E
	8m
	2025-12-07
	ELJ
	99616

	Elizabeth
	-82.608˚
	-137.080˚
	82˚ 36.48' S
	137˚ 04.80' W
	523m
	2019-01-19
	ELZ
	21361

	Emilia
	-78.362˚
	173.235˚
	78˚ 21.72' S
	173˚ 14.10' E
	51m
	2024-12-11
	EML
	8939

	Erin
	-84.902˚
	-128.866˚
	84˚ 54.12' S
	128˚ 51.96' W
	988m
	2019-01-17
	ERN
	21363

	Ferrell
	-77.746˚
	170.810˚
	77˚ 44.76' S
	170˚ 48.60' E
	41m
	2025-01-07
	FER
	8947

	Gill
	-79.774˚
	-178.508˚
	79˚ 46.44' S
	178˚ 30.48' W
	53m
	2025-11-20
	GIL
	8911

	Harry
	-83.005˚
	-121.409˚
	83˚ 00.30' S
	121˚ 24.54' W
	956m
	2019-01-19
	HRY
	8900

	Henry
	-89.000˚
	-0.411˚
	89˚ 00.00' S
	0˚ 24.66' W
	2780m
	2018-12-22
	HEN
	8985

	Janet
	-77.175˚
	-123.391˚
	77˚ 10.50' S
	123˚ 23.46' W
	2085m
	2019-01-21
	JNT
	8936

	JASE2007
	-75.888˚
	25.834˚
	75˚ 53.28' S
	25˚ 50.04' E
	3661m
	2007-09-27
	JAS
	30305

	Kathie
	-77.995˚
	-97.267˚
	77˚ 59.70' S
	97˚ 16.02' W
	1627m
	2026-01-20
	KTH
	8929

	Kominko-Slade (WAIS)
	-79.466˚
	-112.108˚
	79˚ 27.96' S
	112˚ 06.48' W
	1798m
	2026-01-22
	KMS
	21364

	Laurie III
	-77.388˚
	170.707˚
	77˚ 23.28' S
	170˚ 42.42' E
	8m
	2026-01-27
	LR3
	21360

	Lettau
	-82.442˚
	-174.680˚
	82˚ 26.52' S
	174˚ 40.80' W
	39m
	2023-12-19
	LET
	8928

	Linda
	-78.362˚
	168.474˚
	78˚ 21.72' S
	168˚ 28.44' E
	38m
	2025-01-15
	LDA
	99603

	Lorne
	-78.150˚
	170.046˚
	78˚ 09.00' S
	170˚ 02.76' E
	41m
	2025-12-12
	LOR
	99612

	Manuela (Inexpressible Isl.)
	-74.946˚
	163.687˚
	74˚ 56.76' S
	163˚ 41.22' E
	78m
	2025-12-05
	MLA
	8905

	Marble Point
	-77.439˚
	163.754˚
	77˚ 26.34' S
	163˚ 45.24' E
	108m
	2025-12-13
	MPT
	8906

	Marble Point II
	-77.439˚
	163.759˚
	77˚ 26.34' S
	163˚ 45.54' E
	111m
	2025-12-13
	MP2
	99608

	Margaret (Roosevelt Isl.)
	-79.962˚
	-165.196˚
	79˚ 57.72' S
	165˚ 11.76' W
	67m
	2022-11-30
	MGT
	8910

	Marilyn (Byrd Glacier)
	-79.897˚
	165.856˚
	79˚ 53.82' S
	165˚ 51.36' E
	62m
	2022-01-15
	MLN
	8934

	Minna Bluff
	-78.554˚
	166.691˚
	78˚ 33.24' S
	166˚ 41.46' E
	895m
	2025-12-01
	MNB
	99606

	Mizuho
	-70.700˚
	44.290˚
	70˚ 42.00' S
	44˚ 17.40' E
	2260m
	2023-11-20
	MIZ
	21359

	Mizuho II
	-70.708˚
	44.248˚
	70˚ 42.48' S
	44˚ 14.88' E
	2260m
	2026-01-23
	MI2
	21359

	Nico
	-89.000˚
	90.021˚
	89˚ 00.00' S
	90˚ 01.26' E
	2979m
	2018-12-21
	NIC
	8924

	PANDA-South
	-82.325˚
	75.989˚
	82˚ 19.50' S
	75˚ 59.34' E
	4027m
	2008-01-14
	PDA
	30416

	Phoenix
	-77.948˚
	166.745˚
	77˚ 56.88' S
	166˚ 44.70' E
	10m
	2025-01-19
	PHX
	8908

	Possession Island
	-71.891˚
	171.210˚
	71˚ 53.46' S
	171˚ 12.60' E
	30m
	1992-12-29
	POS
	8984

	Relay Station
	-74.017˚
	43.062˚
	74˚ 01.02' S
	43˚ 03.72' E
	3353m
	2023-11-27
	RLS
	8918

	Sabrina
	-84.231˚
	-170.386˚
	84˚ 13.86' S
	170˚ 23.16' W
	86m
	2023-12-07
	SAB
	8915

	Sarah M-AWS
	-77.855˚
	166.904˚
	77˚ 51.30' S
	166˚ 54.24' E
	8m
	2026-01-07
	SRH
	99613

	Schwerdtfeger
	-79.781˚
	170.505˚
	79˚ 46.86' S
	170˚ 30.30' E
	54m
	2026-01-30
	SWT
	8913

	Siple Dome
	-81.652˚
	-148.992˚
	81˚ 39.12' S
	148˚ 59.52' W
	667m
	2026-01-21
	SID
	99617

	Skomik M-AWS
	-79.781˚
	170.505˚
	79˚ 46.86' S
	170˚ 30.30' E
	54m
	2026-01-30
	SKM
	99614

	Theresa
	-84.602˚
	-115.846˚
	84˚ 36.12' S
	115˚ 50.76' W
	1453m
	2019-01-17
	TRS
	21358

	Thurston Island
	-72.532˚
	-97.545˚
	72˚ 31.92' S
	97˚ 32.70' W
	225m
	2019-01-15
	THI
	8930

	Vito
	-78.322˚
	177.901˚
	78˚ 19.32' S
	177˚ 54.06' E
	50m
	2025-12-27
	VTO
	8931

	White Island
	-78.076˚
	167.451˚
	78˚ 04.56' S
	167˚ 27.06' E
	686m
	2025-12-01
	WTI
	99610

	Whitlock (Franklin Isl.)
	-76.142˚
	168.394˚
	76˚ 08.52' S
	168˚ 23.64' E
	262m
	2011-01-28
	WTL
	8988

	Willie Field
	-77.855˚
	166.904˚
	77˚ 51.30' S
	166˚ 54.24' E
	8m
	2026-01-07
	WFD
	99607

	Windless Bight
	-77.732˚
	167.661˚
	77˚ 43.92' S
	167˚ 39.66' E
	39m
	2025-12-11
	WDB
	99611
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